# **CS 4202: Research & Development Project**

## Group 22 – Seger

## Fortnight Report- 1 for the Time Period from 2013/03/09 to 2013/03/22

# **1.** **Progress of the Time Period**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task** | | | **Responsible Team Member(s)** | **Planned Completion % (From Last Report)** | **Actual**  **Completion %** |
| Coming up with Initial project proposal | | | M.Mayuresan  Y.Jenananthan  S.Sathyavarathan  P.D.D.A Anicitus | 100% | 100% |
| Creating project website (initial status) | | Design | M.Mayuresan  Y.Jenananthan | 100% | 90% |
| Content | S.Sathyavarathan  P.D.D.A Anicitus | 100% | 70% |
| Reading research papers (background details) | | TAPER | M.Mayuresan  Y.Jenananthan | 100% | 80% |
| LBFS | S.Sathyavarathan | 100% | 70% |
| TAPER, rsync | P.D.D.A Anicitus | 100% | 70% |
| Identifying some basic use cases of the project | | | M.Mayuresan  Y.Jenananthan  S.Sathyavarathan  P.D.D.A Anicitus | 80% | 70% |
| Background research on project idea | | | M.Mayuresan  Y.Jenananthan  S.Sathyavarathan  P.D.D.A Anicitus | 100% | 80% |
| Preparing Poster | Design | | Y.Jenananthan  S.Sathyavarathan | 100% | 100% |
| Contents | | P.D.D.A Anicitus  M.Mayuresan | 100% | 100% |

# **2.** **Task Allocation for the Next Time Period**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | | **Responsible Team Member(s)** | **Planned Completion %** |
| Reading Papers | Delta Encoding, LBFS,rsync | M.Mayuresan  Y.Jenananthan | 80% |
| TAPER | S.Sathyavarathan | 100% |
| LBFS, Rabin Finger Prints | P.D.D.A Anicitus | 100% |
| Coming up with the literature review  structure for the final report | | M.Mayuresan  Y.Jenananthan  S.Sathyavarathan  P.D.D.A Anicitus | 90% |
| Writing draft literature review | | M.Mayuresan  Y.Jenananthan  S.Sathyavarathan  P.D.D.A Anicitus | 50% |
| Updating website | | M.Mayuresan  P.D.D.A Anicitus | 70% |

# **3.** **Meetings**

|  |  |
| --- | --- |
| ***Number of meetings with internal supervisors*** | 3 |
| ***Number of meetings with external supervisor (if applicable)*** | N/A |
| ***Number of meetings with other resource persons (if any)*** | 0 |

# **4.** **Group Member Participation**

|  |  |  |
| --- | --- | --- |
| **Index Number** | **Name** | **Number of Missed Events** |
| 090022B | P.D.D.A Anicitus | 0 |
| 090236J | Y.Jenananthan | 0 |
| 090324D | M.Mayuresan | 0 |
| 090471A | S.Sathyavarathan | 0 |

# **5.** **Internal Supervisor’s Evaluation**

## Group Progress is;

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Poor** | **Not Enough** | **Satisfactory** | **Good** | **Excellent** |

## Contribution of Individual Members:

|  |  |  |
| --- | --- | --- |
| **Index Number** | **Name** | **Contribution is Satisfactory / Not Satisfactory** |
| 090022B | P.D.D.A. Anicitus |  |
| 090236J | Y.Jenananthan |  |
| 090324D | M.Mayuresan |  |
| 090471A | S.Sathyavarathan |  |

## Comments (if any):

|  |  |  |
| --- | --- | --- |
|  |  |  |
| **Signature of the Internal Supervisor** |  | **Date** |